FACULTÉT SCHOOL  |  MODULE 7: CAPSTONE PROJECT

# Capstone Kickoff Workbook

Exercises to move from a broad idea to a decision-ready project plan

| Student Serhii Diadechko | Date 2026/07/20 | Project Reproducible Wildfire Exposure Screening for Residential Location Selection in Mainland Portugal |
| --- | --- | --- |

Purpose By the end of this workbook, you should have a clear business problem, data questions, success criteria, dataset plan, and first recommendation hypothesis.

# How to use this workbook

This is an individual project. Complete the exercises in order. Keep your answers specific enough that another analyst could start the project without asking what you meant. Submit one completed Word document with all answers on the learning platform.

☒ Choose one real decision-maker and one decision they need to make.

☒ Use public data only unless your instructor approves another source.

☒ Write assumptions explicitly.

☒ End every exercise with a concrete output for the project repository.

# Exercise 1 - The decision, not the topic

A capstone is judged by usefulness. Define the decision before choosing charts, models, or tools.

| Decision-maker | A prospective residential property buyer who is choosing where to search for and buy a home in mainland Portugal. |
| --- | --- |
| Decision to be made | Which residential areas in mainland Portugal should be shortlisted, reviewed with caution, or deprioritised based on their relative wildfire exposure? |
| Why the decision matters now | Buying a property is a long-term and expensive decision. Wildfire exposure differs significantly between locations and may change over time because of vegetation, recent fires, land-cover changes, and climate conditions. A buyer should consider this exposure before spending time and money on detailed property searches. |
| What could happen if no action is taken | The buyer may focus on areas with high historical or predicted wildfire exposure, overlook lower-exposure alternatives, or purchase a property without understanding the wildfire conditions around it. This may increase safety, insurance, maintenance, and future resale risks. |
| Project deadline |  |
| One-sentence project brief | Use public geospatial data and machine-learning methods to identify residential areas in mainland Portugal with consistently lower wildfire exposure and produce a reproducible ranking that can be updated when new annual data becomes available. |

Quality test Would a manager be able to act after reading your final recommendation? If the answer is no, make the decision more specific. The final recommendation will allow the decision-maker to: - shortlist comparatively lower-exposure residential areas; - deprioritise areas with consistently higher exposure; - identify areas that require additional property-level investigation; - understand the main factors affecting each area's classification.

# Exercise 2 - Translate business questions into data questions

Convert each management question into something measurable. Avoid vague verbs such as “understand” or “explore.”

| Business question | Data question | Metric / comparison |
| --- | --- | --- |
| 1. Which residential areas in mainland Portugal have the lowest wildfire exposure? | For each residential grid cell, what is the historical wildfire frequency and the modelled probability of burning in a future year? | Historical burn count; percentage of years affected; mean burned-area fraction; predicted wildfire probability; national percentile rank. |
| 2. Which residential areas remain comparatively low-exposure over time? | How stable is each area's wildfire exposure score across different years and model evaluation periods? | Number of years classified in the lowest-risk group; average score; score standard deviation; change in percentile rank between years. |
| 3. Which environmental conditions are most strongly associated with wildfire exposure? | How are wildfire outcomes related to land cover, surrounding vegetation, terrain, climate, and previous fire history? | Model coefficients or feature importance; differences in burn frequency between land-cover and terrain groups; correlation and partial dependence patterns. |
| 4. How reliable is the model when applied to future years or different regions? | How accurately does the model identify burned and non-burned cells in years and geographic areas that were not used for training? | Precision, recall, F1-score, ROC-AUC, PR-AUC, calibration, and percentage of actual burned cells captured within the highest-risk 20% of predicted cells. |
| 5. Which residential areas should a property buyer shortlist, review with caution, or deprioritise? | Which residential cells combine low structural exposure, a low latest annual outlook, stable historical results, and acceptable prediction uncertainty? | Number and percentage of cells in each recommendation group; average exposure score by municipality or parish; consistency across years; uncertainty or confidence threshold. |

# Exercise 3 - Define project success

Write measurable completion criteria before collecting data.

| Success criterion | Target | How it will be checked |
| --- | --- | --- |
| Coverage of relevant entities | Produce a wildfire exposure score for at least 95% of eligible residential 1 km grid cells in mainland Portugal. | Compare the number of successfully scored residential cells with the total number of eligible residential cells identified from the land-cover data. Cells excluded because of missing or invalid data will be counted and documented. |
| Completeness of key variables | At least 95% of scored cells must contain valid values for all mandatory feature groups: historical fires, land cover, terrain and climate. | Run completeness checks for every required column. Report missing-value percentages by variable and source. Do not assign a final recommendation to a cell with missing critical inputs. |
| Geographic / segment coverage | Cover all mainland Portugal territory within the official administrative boundary and provide results for every municipality containing eligible residential cells. | Overlay the final grid with the official CAOP boundary. Confirm that all mainland regions and municipalities with residential areas are represented in the results. |
| Recommendation clarity | Assign every valid residential cell to one of four categories: stronger shortlist candidate, candidate with caution, higher-exposure area, or insufficient evidence. Provide a ranked summary by municipality or parish and explain the main factors behind each recommendation. | Verify that 100% of valid cells have a category. Review whether every shortlisted area includes its exposure score, stability measure, uncertainty indicator and main contributing factors. |
| Presentation quality | Deliver at least one national exposure map, one residential recommendation map, one model-performance visualisation and one ranked summary table. All outputs must include clear titles, legends, units, data sources and limitations. | Use a final presentation checklist. Confirm that maps are readable, results can be explained in the 60-second pitch, and the recommendation can be understood without reading the source code. |

# Exercise 4 - Design the dataset before collecting it

Every column should answer a project question. Create the minimum useful schema first.

| Column name | Type | Example | Source | Question answered |
| --- | --- | --- | --- | --- |
| cell_year_id | String | PT_000123_2023 | Generated 1 km grid | Identifies one 1 km cell and observation year. |
| built_up_share | Float, 0-1 | 0.31 | DGT COS/COSc | What share of the 1 km cell is built or artificial land? |
| forest_shrub_share_2km | Float, 0-1 | 0.58 | DGT COSc | How much forest and shrubland is inside the 2 km buffer around the cell? |
| mean_slope_2km | Float, degrees | 10.6 | Copernicus DEM GLO-30 | What is the mean slope inside the same 2 km buffer? |
| fire_years_previous_10y_2km | Integer | 2 | ICNF burned areas | In how many of the previous ten years did the 2 km buffer intersect burned area? |
| warm_season_mean_temp | Float, °C | 23.4 | ERA5-Land | What warm-season temperature conditions are represented in year T? |
| warm_season_precip_total | Float, mm | 91.2 | ERA5-Land | What warm-season precipitation conditions are represented in year T? |
| burned_share_next_year | Float, 0-1 | 0.12 | ICNF burned areas | What share of the 1 km cell burns in year T+1? |

Spatial definition: the model resolution is a 1 km grid cell. The 2 km value is an initial surrounding buffer used for selected context features, not a second resolution.

## Source plan

| Source | Fields expected | Access method | Risk / limitation |
| --- | --- | --- | --- |
| ICNF annual burned-area cartography | Annual burned-area polygon geometry and year | Official GeoCATALOGO download as Shapefile or access through WFS | Polygons show land that burned, not ignition causes, building damage, or suppression activity. Data consistency between older and newer years must be checked. ICNF currently provides annual cartography covering 1975–2025. (Geocatalogo) |
| DGT COSc land cover and CAOP administrative boundaries | Land-cover classes; built/artificial land; forest and shrubland; municipality, parish and district boundaries | DGT Data Centre, SNIG services, OGC API and downloadable GeoPackage where available | COSc classification may contain errors, and built/artificial land is not automatically equivalent to residential property. The official catalogue describes COSc as a 10 m annual raster, but the complete sequence of comparable editions must be confirmed before fixing the modelling years. CAOP boundary versions also change over time. (SNIG) |
| DGT Digital Terrain Model | Elevation raster used to derive slope and terrain statistics | DGT Data Centre or DGT downloader tools | National terrain data is large and tile-based. Terrain can be treated as static, but download coverage and processing volume must be checked during the pilot. DGT lists LiDAR-derived DTM products for mainland Portugal, including a 10 m raster product. (DG Território) |
| Copernicus ERA5-Land | Temperature and precipitation; possibly soil moisture and wind in a later version | Copernicus Climate Data Store download or API, normally as NetCDF or GRIB | ERA5-Land is reanalysis data rather than a local weather-station measurement. Its approximately 9 km spatial grid is much coarser than the proposed 1 km analysis grid, so neighbouring cells may share climate values. (Climate Data Store) |

### Initial dataset scope

The first model should use only the minimum feature groups:

- Historical fires

- Land cover

- Terrain

- Temperature

- Precipitation

## Data ethics and quality check

☒ Sources are public and legally accessible.

☒ Personal data is unnecessary or appropriately anonymised.

☒ Record the collection date and source URL.

☒ Missing values and coverage gaps will be documented.

☒ Raw data will remain unchanged.

# Exercise 5 - Build the analysis map

Plan only analyses that can influence the final decision.

| Analysis | Input data | Expected output | Decision supported |
| --- | --- | --- | --- |
| Market overview / EDA | Existing wildfire-information services in Portugal and Europe; public wildfire maps; property-risk tools; available information for buyers and landowners | Overview of the current market, target users, available solution types, common features and important information gaps | Confirms whether the proposed project solves a real problem and defines which user need it should address |
| Geographic comparison | Geographic coverage, spatial resolution and regional detail of existing tools; residential areas and wildfire exposure across mainland Portugal | Comparison of which areas and geographic levels are covered by existing solutions and where residential-location comparison remains difficult | Identifies where the proposed solution can add value and whether national residential-area comparison is useful |
| Pricing or value analysis | Free and paid access models; information provided by each solution; update frequency; transparency; property-buyer usefulness | Comparison of the value offered by existing solutions and the additional value of a reproducible annual residential screening model | Determines whether the proposed solution provides useful information beyond existing free static, seasonal or real-time maps |
| Competitor / segment mapping | Official tools, private tools and related European services; target users such as landowners, property buyers, public authorities and emergency users | Competitor matrix comparing target segment, purpose, time horizon, resolution, update frequency, property focus and output | Defines the project's position and prevents duplication of an existing solution |
| Demand proxy analysis | Number of residential areas exposed to wildfire; housing-market activity where suitable public data is available; usage or visibility indicators from existing tools where reliable | Evidence that a meaningful number of property decisions may benefit from wildfire screening | Tests whether the target-user problem is large enough and relevant enough to justify the project |
| Risk and sensitivity check | Data availability; prediction uncertainty; false-positive and false-negative consequences; annual update dependency; competitor overlap; scope limitations | Risk register, sensitivity results and rules for responsible interpretation | Determines whether recommendations can be presented safely and what warnings or limitations must accompany them |

There is already a close Portuguese solution called A Minha Terra. Its 2026 product provides a yearly wildfire-susceptibility map at 10-metre resolution, compares seasonal susceptibility with the ICNF structural map, and offers a parcel-oriented check for landowners.

# Exercise 6 - First hypothesis and recommendation frame

You are not proving this yet. You are stating a testable starting hypothesis.

Initial hypothesis

Residential areas with lower surrounding forest and shrubland coverage, fewer previous wildfire events, gentler terrain, and less severe recent heat and dryness will have a lower probability of being affected by wildfire in the following year.

A model combining land cover, terrain, climate, and historical fire data should provide a more useful residential-area ranking than using historical fire frequency alone.

Evidence that would support it

The hypothesis would be supported if:

- residential grid cells with lower predicted exposure have lower observed wildfire occurrence in future-year test data;

- the combined model performs better than a baseline based only on historical fire frequency;

- the same areas remain in the lower-exposure group across several evaluation years;

- land cover, terrain, climate, and fire-history variables show consistent relationships with wildfire outcomes;

- the model performs reasonably across different regions of mainland Portugal;

- lower-exposure areas generally agree with independent official hazard information, while major disagreements can be explained.

Evidence that would refute it

The hypothesis would be refuted if:

- the selected environmental variables show no consistent relationship with future wildfire occurrence;

- the combined model does not perform better than the historical-frequency baseline;

- areas classified as lower exposure frequently burn in held-out test years;

- area rankings change substantially between years;

- the model performs well only in regions included in training but poorly in new regions;

- predictions are too uncertain or unstable to support residential-location recommendations.

Possible recommendation

Property buyers should begin their search in residential areas that:

- have low structural wildfire exposure;

- remain in the lower-exposure group across several years;

- have a low latest annual wildfire outlook;

- have complete and reliable input data;

- do not show a major unexplained conflict with official wildfire-hazard information.

Areas with consistently high exposure should be deprioritised. Areas with unstable results, incomplete data, or conflicting indicators should be marked for additional investigation.

The final recommendation should support location shortlisting only. A specific property must still be checked for local vegetation, building materials, road access, evacuation conditions, and other property-level factors.

Main risk / caveat

The model estimates relative area-level wildfire exposure, not guaranteed safety for an individual property.

Historical burned areas do not provide a perfect measure of wildfire susceptibility. A location may not have burned simply because no ignition occurred, the weather was different, or suppression was successful. Important local factors may also be missing from national public datasets.

Climate change, land-management activities, new construction, and vegetation changes may alter future wildfire patterns. For this reason, the model must be updated when new data becomes available, and all recommendations must include uncertainty and limitations.

# Individual checkpoint - Ready to start?

☒ The decision-maker and decision are specific.

☒ At least three business questions have measurable data questions.

☒ Success criteria include numeric targets where possible.

☒ The proposed schema is realistic for the available time.

☒ Each planned analysis supports a decision.

☒ You can explain the project in 60 seconds.

## 60-second project pitch

Complete this sentence:

We are helping prospective residential property buyers decide which areas in mainland Portugal to shortlist or deprioritise based on relative wildfire exposure. We will use ICNF burned-area data, DGT land-cover and administrative data, Copernicus terrain data, and ERA5-Land climate data to compare fire history, surrounding vegetation, terrain, and recent climate across residential grid cells. The project will be successful when it scores at least 95% of eligible cells, outperforms a historical-fire baseline on future-year test data, and produces clear maps and recommendation categories. Our initial hypothesis is that areas with less surrounding forest and shrubland, fewer previous fires, gentler terrain, and less severe heat and dryness will have lower future wildfire exposure, but we will test it against temporal instability, regional variation, and missing property-level factors.

## Submission and project outputs

☒ Submit one completed Word document with all answers on the learning platform. README.md includes the problem statement and project goal.

☒ docs/project_brief.md

☒ docs/data_dictionary.md (first version)

☒ docs/source_plan.md

☒ docs/task_list.md for data collection and analysis

# Canonical design update

This addendum supersedes earlier conflicting design and source wording while preserving the original completed course answers as historical context. It does not claim that the historical tables themselves were converted. One EPSG:3763 1 km cell-year is the only analytical unit; 2 km is an outward context buffer. Train T=2015–2019, validate T=2020–2021, and reserve T=2022–2024 (outcomes 2023–2025) for final temporal test. The 2023→2024 artifact is a data-contract/pipeline feasibility pilot only. The canonical schema stores identifiers and geometry separately, with seven predictors: built_up_share, forest_shrub_share_2km, mean_slope_2km, fire_years_previous_10y_2km, warm_season_mean_2m_temperature_c, warm_season_total_precipitation_mm, and warm_season_mean_soil_water_layer1. The continuous target is burned_share_next_year; burned_next_year and predicted wildfire probability are deferred until target-distribution review and a documented threshold. Copernicus CLC governs MVP land cover and Copernicus DEM GLO-30 governs static 2 km slope context.